FORM B: CAPITAL APPLICATION

| PROJECT NAME: | Quarterly geotechnical audits |  |  |
| --- | --- | --- | --- |
| PROJECT LEADER: | Calvin Whitford | CONS. ASS. NO.: |  |
| DATE: | 04 April 2024 | CA NO.: |  |

| A | PROJECT DESCRIPTION |
| --- | --- |
| Trinty does not employ Geotechnical people and as a result uses Open House solutions from South Africa to conduct audits and/or investigations. Due to our operations getting deeper there will be more stress on the rock and thus will need more observations and recommendations. The TMB has also sent out a directive to ensure Geotechnical compliance. |  |

| B | MOTIVATION |
| --- | --- |
| Open House Solutions (OHMS) are a fully experienced and qualified geotechnical company from SA. We have used them extensively for audits, training and investigations in the last 3 years. They currently give their services to many deep level mines in South Africa and Africa |  |

| C | COSTING SELECTED OPTION |  |
| --- | --- | --- |
| ZAR; ZAR. Senior Consulting Geotechnical Engineer; 4.00; 17,152.39; 68,609.56. Senior Consulting Geotechnical Engineer; 12.00; 17,152.39; 205,828.68. Provision for subsistence and/or disbursements.; 1.00; 6,000.00; 6,000.00. Total; 280,438.24. |  |
| TOTAL COSTS INCLUDING CONTINGENCIES |  | 280 438.24 |
| BUDGET IN 5-YEAR PLAN |  |  |
| VARIANCE |  |  |

| D | RISK ASSESSMENT |
| --- | --- |
| We could be at risk of losing our licence if we do not comply with the Rwandan government directive to implement geotechnical audits |  |

| E | PROJECT SCHEDULE |
| --- | --- |
| Initial vist 7th April to 14th April 2024 1. Travelling 1.1 - Visit to Kigali ex. Potchefstroom, South Africa, - Two Days for Travelling Time for 2 x Senior Consultants. 2. Site visit 2.1 Six day site visit to all three operations (Nyakabingo ,Musha and Rutongo) by 2 x Senior Consultants. 3. Report 3.1 Culmination of a peer-reviewed written report with concise recommendations and conclusions. Detailed description of further work required where necessary. |  |

| F | COMMENTS |  |
| --- | --- | --- |
| GROUP FINANCE |  |  |
| CEO |  |  |
| DIRECTOR |  |  |

| G |  |  | APPROVAL |  |
| --- | --- | --- | --- | --- |
|  |  | CEO |  |  |
|  |  | BOARD |  |  |

NOTE: attach additional quotes or supporting documents if necessary