4th Technical Standards Committee Meeting Minutes on 26th July 2023:

- Pumps for Rutongo & ETI: Wasa Pumps brand were recommended. Kigman used at Piran was not recommended.

- Supply Chain – Jeome, to present date in the next August meeting when the 3 pump suppliers; WASA, Weirman, & RNE will visit the mine sites. Mike to support on documentation of the requirements from the suppliers. Electric motor pump supplier; ANG- company profile to be reviewed and status presented in the August TSC Meeting.

- Mining – Johan; presented on

- Rock Drill Equipment in use; S215 & G215 used at both Rutongo & ETI. While YT27 is used at ETI only for development work. Supply chain to put out a structured enquiry to get lead times, price details to support with a financial analysis.

- HDPE Pipes & fittings: Compressed Air & Water details presented. Supply chain to put out a structured enquiry to get lead times, full range of spares, prices for comparison to recommend a supplier.

- Engineering - Electrical and cables – Dewald; present on

- A list of electrical parts and spares

- Issue raised on Schneider’s which have fake items on the local market. And recommended to consider brands: Siemens or ABB for both Rutongo & ETI. Or alternatively go directly to Schneider’s EOM.

- Cables: were using aluminum cables but switched to copper cables which were are more reliable.

- Requested ETI & Piran to add product brands they would like to have to the engineering list.

- Engineering/TSC to raise PR for all circuit breakers and cables to enable supply chain issue tender enquiry to get price comparison from different suppliers.

- Calvin to table item 7 of the meeting minutes of 3rd May; Survey equipment in the August meeting

- Supply Chain – updated on

- REMCO available products: Wagons, scrubbers, etc.

- Request quotes for wagons to ascertain pricing which will be tabled in August TSC meeting.

- Rogers- to presented a list of other local suppliers that would be visited in the Free zone to identify products available for supply (Machine Outil, Chillington, etc)

- PPEs – Benita get a full range of PPEs standardized. Raise PR for PPEs referring back to email shared. And updates to be provided in the August meeting.

- Next TSC Meetings to take place as follows:

- August Meeting: 23rd Aug 2023

- September Meeting: 20th Sept 2023

- October Meeting: 18th Oct 2023

- November Meeting: 22nd Nov 2023

- December Meeting: 13th Dec 2023

- Calvin & Alexis: excused themselves from the meeting due to other commitments.

End!