SITE WORKS & SERVICES WORK COMPLETION CERTIFICATE No: …………

MINE NAME: Nyakabingo Mine

DATE: 03/6/2025

| # PROJECT TITLE | # ESG Consulting services |
| --- | --- |
| # PO/CONTRACT NO. | # P0 2369 |
| # NAME OF CONTRACTOR | # Joanne Daneel |
| # STATUS OF COMPLETION (%) | 42% (as of June 2025) |
| # AMOUNT PAYABLE (EXCLUDING VAT & WITHHOLDING TAXES) | # USD 9,508.52 (June 2025 invoice) |
| # VAT | # N/A |
| # WITHHOLDING TAX |  |
| # FINAL VALUATION DUE (VAT & WITHHOLDING TAX INCLUSIVE) |  |
| Contract Value Excl. Taxes; Contract Balance (PO/Contract Value - Invoices). Currency: USD PO/Contract Value: 180,000. Invoice No. TMG2/JD13/092024; Amount: 8,063.01 USD; 171,936.99 USD. Invoice No. TMG2/JD14/092024; Amount: 792.61 USD; 171,144.38 USD. Invoice No. TMG02/JD15/092024; Amount: 7,296.00 USD; 163,848.38 USD. Invoice No. TMG02/JD16/102024; Amount: 8,652.60 USD; 155,195.78 USD. Invoice No. TMG02/JD17/112024; Amount: 8,341,67 USD; 146,854.11 USD. Invoice No. TMG02/JD18/122024; Amount: 8,433.43 USD; 138,420.68 USD. Invoice No. TMG02/JD19/012025; Amount: 9,788.39 USD; 128,632.29 USD. Invoice No. TMG02/JD20/02/2022; Amount: 5,810.75 USD; 122,821.54 USD. Invoice No. TMG2/JD21/032025; Amount: 7280 USD; 115,541.54 USD. Invoice No. TMG2/JD22/042025; Amount: 5962.49; 109,579.05 USD. Invoice No. TMG2/JD22/052025; Amount: 7200 USD; 102379.05 USD. Invoice No. TMG2/JD22/062025; Amount: 9,508.52; 92,870.53 USD. |

APPROVAL

| # DOA | # NAME | # DESIGNATION | # SIGNATURE | # DATE |
| --- | --- | --- | --- | --- |
| # SUPPLIER | Joanne Lee Daneel | ESG consultant |  | # 7/7/ 2025 |
| # MANDATORY: TRINITY PR HOD | # Sam Ryumugabe | # Group Sustainability Manager |  | 7/7/ 2025 |
| # MANDATORY: MINE FINANCIAL MANAGER | # Jean Claude Habyarimana |  |  | 20/07/2025 |
| # CEO as per DOA |  |  |  |  |
| # MINE FINANCIAL MANAGER PAYMENT/TELEGRAPHIC TRANSFER | # DATE PAID/BANK INSTRUCTED: | # DATE TELEGRAPHIC TRANSFER: |  | AMOUNT: 9,508.52 USD |