Progress Report No 2

| Project Name: Trinity Metals Mine Planning and Project support – Musha Mine |  |  |
| --- | --- | --- |
| Reporting Date: August 2025 | Client Order Number: 0000001876 | Bara Contract Number: 2023-143 |
| Work Completed Since the Previous Progress Report: Mine planning – Heza Decline 5L layout including infrastructure Deswik training for mine planners - Setting up a Deswik project - Importation of survey data - Creating tunnels from centrelines - Annotating plans |  |  |
| Work Planned For The Next Period: Contribution to LOM and budget planning Level layouts 6L including orepass tipping arrangements. Ventilation plan for Musha Lower Mine Deswik training for mine planners - Revision of previous work - Setting up a schedule in Deswik - Sequencing of activities - Allocation of resources and levelling of schedules |  |  |
| Deviations From the Project Programme Or Budget: None |  |  |
| Information/Action Outstanding: None |  |  |