EXPRESSION OF INTEREST FOR PROVISION OF SONIC DRILLING SERVICES FOR TAILINGS INVESTIGATION TO TRINITY METALS LTD

Trinity Nyakabingo Mine Ltd, invites Expressions of Interest (EOI) from qualified and experienced Rwandan drilling contractor to provide locally sourced Sonic Drilling Services for the investigation of historical and current tailings facilities located at Nyakabingo Mine, Northern Province, Rwanda. The program aims to evaluate tailings material for potential reprocessing and Mineral Resource estimation by defining remaining mineral content, understanding material distribution.

Scope of Work for Sonic Drilling of Tailings:

The scope of the Sonic Drilling work includes but is not limited to the following:

- Mobilization and Site Establishment

  - Mobilization of a sonic drilling rig located in Rwanda and support the transport of equipment to site

  - Preparation of safe drill platforms on tailings areas

  - Compliance with site-specific Health, Safety, and Environmental (HSE) requirements

  - Coordination with Trinity Nyakabingo technical personnel

- Sonic Drilling Operations

  - Demonstrated experienced sonic drilling operators and site managers

  - Critical spares and skilled team for daily operating and use of the drill rig

  - Execution of a planned grid-based drilling program

  - Continuous sampling using sonic coring techniques ensuring protocols in place to ensure integrity of the cased sample

  - Drilling through soft, loose, and variably compacted tailings

  - Expected borehole depths ranging approximately 10 m to 40 m

  - Accurate recording of penetration rates, recovery, and ground conditions

  - Accurate recording of metres drilling.

- Sampling and Core Handling

  - Delivery of continuous, relatively undisturbed core samples

  - Proper containment using liners, sleeves, or core boxes

  - Collaboration with site geologists during logging and sampling

  - Prevention of sample loss, mixing, or contamination

- Data Recording and Reporting

  - Daily drilling reports including depth, recovery, and operational parameters

  - Borehole collar survey and final depth confirmation

  - Provision of as-drilled logs and coordinates

  - Compliance with Trinity Nyakabingo QA/QC procedures

- Demobilization and Rehabilitation

  - Removal of equipment and restoration of work areas

  - Safe sealing/abandonment of boreholes

  - Environmental compliance in line with Rwanda regulatory standards

Eligibility and Competency Requirements

Interested parties must:

- Proven experience in sonic drilling in tailings, alluvial, or soft-ground environments

- Availability of suitable sonic drilling rigs and tooling

- Experienced operators and supervisory personnel

- Strong safety culture and documented HSE systems

- Ability to mobilize and operate within Rwanda

All interested parties should submit an Expression of Interest in accordance with the below requirements complete with supporting documents.

- Application Cover Letter introducing your Company/Individual expressing interest, availability, and a brief business and experience profile including qualifications and experience

- Technical specifications of proposed drilling equipment

- CVs of proposed personnel demonstrating drilling experience using sonic for Mineral Resource estimation purposes.

- Summary of qualifications and relevant experience.

- Indicative timeframe and approach.

- Details of at least five similar projects undertaken in the last five years.

- Certificate of domestic company registration issued by RDB.

- VAT Registration.

- Valid income tax clearance issued by RRA

Submission to be forwarded to tender@trinity-metals.com by not later than 5th March 2026 at 11:00AM Local time.

Expressions of Interest received after 11:00AM on 5th March 2026 at 11:00AM will unfortunately not be considered.

Further discussion will be undertaken with selected respondents to prove the competence of the bidder and thereafter an invitation to tender will be provided to the bidder.