SITE WORKS & SERVICES WORK COMPLETION CERTIFICATE No:

MINE NAME: Trinity Nyakabingo Mine

DATE: 1/4/2026

| # PROJECT TITLE | # ESG Consulting services |
| --- | --- |
| # PO/CONTRACT NO. | # P0 2369 |
| # NAME OF CONTRACTOR | # Joanne Daneel |
| # STATUS OF COMPLETION (%) | 85% (as of March 2026) |
| # GROSS INVOICE VALUE (INCLUDING VAT & WITHHOLDING TAXES) | # USD 11,755.07 (March 2026 invoice) |
| # VAT – payable by Trinity Metals to Rwandan Revenue Authority | # N/A |
| # WITHHOLDING TAX – payable by Trinity Metals to Rwandan Revenue Authority |  |
| # NET AMOUNT PAYABLE to International Contractor # (EXCLUDING VAT & WITHHOLDING TAXES) | # USD 11,755.07 |
| Contract Value Excl. Taxes; Contract Balance (PO/Contract Value - Invoices). Currency: USD PO/Contract Value: 180,000. Invoice No. TMG2/JD13/092024; Amount: 8,063.01 USD; 171,936.99 USD. Invoice No. TMG2/JD14/092024; Amount: 792.61 USD; 171,144.38 USD. Invoice No. TMG02/JD15/092024; Amount: 7,296.00 USD; 163,848.38 USD. Invoice No. TMG02/JD16/102024; Amount: 8,652.60 USD; 155,195.78 USD. Invoice No. TMG02/JD17/112024; Amount: 8,341,67 USD; 146,854.11 USD. Invoice No. TMG02/JD18/122024; Amount: 8,433.43 USD; 138,420.68 USD. Invoice No. TMG02/JD19/012025; Amount: 9,788.39 USD; 128,632.29 USD. Invoice No. TMG02/JD20/02/2022; Amount: 5,810.75 USD; 122,821.54 USD. Invoice No. TMG2/JD21/032025; Amount: 7280 USD; 115,541.54 USD. Invoice No. TMG2/JD22/042025; Amount: 5962.49 USD; 109,579.05 USD. Invoice No. TMG2/JD22/052025; Amount: 7200 USD; 102379.05 USD. Invoice No. TMG2/JD22/062025; Amount: 9,508.52 USD; 92,870.53 USD. Invoice No. TMG2/JD22/072025; Amount: 7 846,87 USD; 85023.66 USD. Invoice No. TMG2/JD26/092025; Amount: 12430 USD; 72593.66 USD. Invoice No. TMG2/JD27/102025; Amount: 8643,54 USD; 63,950.12 USD. Invoice No. TMG2/JD28/112025; Amount: 11,427.07 USD; 52,523.05 USD. Invoice No. TMG2/JD29/122025 Invoice No. TMG2/JD30/012026; Amount: 7,903.47 USD Amount: 8,620.27 USD; 44,619.58 USD 35999.31 USD. Invoice No. TMG2/JD31/022026; Amount: 8606.58 USD; 27,392.73 USD. Invoice No. TMG2/JD32/032026; Amount: 11755.07 USD; 15637.66 USD. |

APPROVAL

| # DOA | # NAME | # DESIGNATION | # SIGNATURE | # DATE |
| --- | --- | --- | --- | --- |
| # MANDATORY: TRINITY PR HOD | # Sam Ryumugabe | # Group Sustainability Manager |  | 1 April 2026 |
| # MANDATORY: MINE FINANCIAL MANAGER | # Jean Claude Habyarimana | # Financial Superintendent |  |  |
| # MANDATORY: GROUP SUPPLY CHAIN MANAGER | # Jeome Sande | # Group Supply Chain Manager |  |  |
| # GENERAL MANAGER (UP TO $50K) | # Justin Uwiringiyimana | # General Manager |  |  |
| # COO (>$50K to $100k) |  |  |  |  |
| # CFO (>$100K to $250k) |  |  |  |  |
| # CEO (>$250k to $400k) |  |  |  |  |
| # MINE FINANCIAL MANAGER PAYMENT/TELEGRAPHIC TRANSFER | # DATE PAID/BANK INSTRUCTED: | # DATE TELEGRAPHIC TRANSFER: |  | AMOUNT: USD 11,755.07 |