Progress Report No 7

| Project Name: Trinity Metals Mine Planning and Project support – Nyakabingo Mine |  |  |
| --- | --- | --- |
| Reporting Date: 31 January 2026 | Client Order Number: 0000003285 | Bara Contract Number: 2023-143 |
| Work Completed Since the Previous Progress Report: Work on ventilation planning, modelling and design: - Primary ventilation flow design - Calculations of required ventilation quantity based on heat and pollutant generating machinery, personnel, and number of working places in operation - Ventilation modelling using VentSim software - Preparation of standards for secondary ventilation - Reporting |  |  |
| Work planned for the next period: Finalise ventilation plan for Nyakabingo Mine: Report is 90% complete but needs finalising based on current mining conditions and feedback from site personnel. Deswik training for mine planners - Setting up a monthly production schedule in Deswik |  |  |
| Deviations from the project programme or budget: None |  |  |
| Information/Action Outstanding: None |  |  |