Progress Report No 9

| Project Name: Trinity Metals Mine Planning and Project support – Rutongo Mine |  |  |
| --- | --- | --- |
| Reporting Date: 31 March 2026 | Client Order Number: 0000004882 | Bara Contract Number: 2023-143 |
| Work Completed Since the Previous Progress Report: Deswik mine planning software training Work on Nyamyumba primary ventilation flow and ventilation modelling |  |  |
| Work planned for the next period: Continue work on ventilation plan for Nyamyumba and Karambo Sites Deswik training for mine planners Quarterly site visit |  |  |
| Deviations From the Project Programme Or Budget: None |  |  |
| Information/Action Outstanding: None |  |  |