SITE WORKS & SERVICES WORK COMPLETION CERTIFICATE No: 34

MINE NAME: Trinity Nyakabingo Mine

DATE: 09/6/2026

| # PROJECT TITLE | # ESG Consulting services |
| --- | --- |
| # PO/CONTRACT NO. | # P0 2369 |
| # NAME OF CONTRACTOR | # Joanne Daneel |
| # STATUS OF COMPLETION (%) | 87% (as of May 2026) |
| # GROSS INVOICE VALUE (INCLUDING VAT & WITHHOLDING TAXES) | # USD 8,031.40 (May 2026 invoice) |
| # VAT – payable by Trinity Metals to Rwandan Revenue Authority | # N/A |
| # WITHHOLDING TAX – payable by Trinity Metals to Rwandan Revenue Authority |  |
| # NET AMOUNT PAYABLE to International Contractor # (EXCLUDING VAT & WITHHOLDING TAXES) | # USD 8,504.49 |
| Contract Value Excl. Taxes; Contract Balance (PO/Contract Value - Invoices). Currency: USD PO/Contract Value: 180,000. Invoice No: TMG2/JD34/052026; Amount: 8031.40 USD; 23,906.48 USD. |

APPROVAL

| # DOA | # NAME | # DESIGNATION | # SIGNATURE | # DATE |
| --- | --- | --- | --- | --- |
| # MANDATORY: TRINITY PR HOD | # Sam Ryumugabe | # Group Sustainability Manager |  | 09 June 2026 |
| # MANDATORY: MINE FINANCIAL MANAGER | # Jean Claude Habyarimana | # Financial Superintendent |  |  |
| # MANDATORY: GROUP SUPPLY CHAIN MANAGER | # Jeome Sande | # Group Supply Chain Manager |  |  |
| # GENERAL MANAGER (UP TO $50K) | # Justin Uwiringiyimana | # General Manager |  |  |
| # COO (>$50K to $100k) |  |  |  |  |
| # CFO (>$100K to $250k) |  |  |  |  |
| # CEO (>$250k to $400k) |  |  |  |  |
| # MINE FINANCIAL MANAGER PAYMENT/TELEGRAPHIC TRANSFER | # DATE PAID/BANK INSTRUCTED: | # DATE TELEGRAPHIC TRANSFER: |  | AMOUNT: US 8,031.40 |